## Slide 1: Capstone Event
Template #2

## Slide 2: Acquisition Strategy –ASP/ASD
Acquisition process flow (acquisition Approach) (Highlight which Item is being addressed)
  System Concepts (what does the system include? Ref AOA)
  Systems Technology Development (competition/options) Ref TRLs and TDS
  Systems Development (Design, test & manufacture) (competition/options)
  Systems Production (selected source/second source?)
  Systems Ops & Sustainment (CLS or Organic)
Contracting approach
  Market Research (RFI, ID, Comm w/Industry, Industrial base?)
  Competition (It’s the law! J&A/D&F)
  Number of contracts (Down Select, fly off?)
  Contract Type (CP or FP)
Program Management Approach
  Gov’t Team(s), FFRDC, SETA, SE&I
  EVM, RM, Tech Baseline
Risk Management
  Top 5 Risks
  Handling plans
Approvals and Checks
  Decision Authority, APB, Joint Program, PEO Review, etc.
* See Exercise #13, Student HDBK Pgs. 48-52
(Estimated 30 minutes)

## Slide 3: Program Office Estimate (POE)
Appropriation | FY01 | FY02 | FY03 | FY04
3600 (RDT&E) |  |  |  | 
30X0 (Procurement) |  |  |  | 
3400 (O&S) |  |  |  | 
3300 (MILCON) |  |  |  | 
3500 (MILPERS) |  |  |  | 
Contract | FY01 | FY02 | FY03 | FY04
Developer #1 Developer #2 Developer #3 |  |  |  | 
System 1 |  |  |  | 
System 2 |  |  |  | 
System 3 |  |  |  | 
Exercise #4 & 5, Student HDBK pgs. 14-16 & 17.
(Estimated 30 minutes)
Total Program (similar to TS#6 template 1)
Summary of all contracts (one line per contract award)

## Slide 4: Acquisition Plan (SCHEDULE)
Plan (by day, week, or month)
  Market Research (Request for Information)
  Industry day (Presentation & 1-on-1s)
  Draft Request for Proposal (DRFP, how many?)
  Final RFP release!
Schedule
  Each event and timeline (synopsis to Final RFP release)
Draft RFP?
  Will you use it and how many?
  How will you adjudicate industry comments/questions on Draft?
  How does it impact the schedule
(Estimated 20 minutes)

## Slide 5: Request for Proposal
RFP
  Spec (Spec Tree or Outline) – exercise #12
  SOW or PWS – exercise #11 (outline of work tasks)
  WBS – exercise #10 (product based, with ALL the work)
  Instructions to Offeror (sec L) – exercise #14 (what’s in the Proposal?)
  Evaluation Criteria (sec M) – exercise #14 (how will you discriminate offerors)
NOTE: Recommend a separate slide (4 total) for: 1) Spec, 2) SOW or PWS, 3) WBS and 4&5) Sec L & M
(Estimated 20 minutes for each item (5 Total), total 1 hour and 40 minutes)